# Guitar Studio — Research & Enhancement Review

Prepared 2026-07-14 · based on all 12 documents in /research

# Methodology

Every outstanding enhancement, feature idea, and backlog item mentioned across the research folder's specs and the post-v3 backlog audit was pulled out and scored on three axes, 1–5 each: Usefulness (U), Innovation (I), and Ease of implementation (E). The three scores are multiplied for a rough priority score out of 125. Ties are broken by judgment — items with unresolved external dependencies (e.g. a third-party API whose terms aren't confirmed) are ranked slightly below equally-scored items with no such risk.

# Top Tier — score 40+

| # | Enhancement | U | I | E | Score | Why |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Rate My Take — score how close your playing is to the record, per-section heatmap | 5 | 5 | 2 | 50 | Headline v4 feature, genuinely novel. Large build, but a cheap CLI-only research spike gates it before UI work — de-risked. |
| 2 | VD-08 Side-by-side take compare — play two takes synced against the backing track | 4 | 3 | 4 | 48 | Dependencies (VD-02) already shipped — now just wiring, high practice value, zero external risk. |
| 3 | VD-05 Multi-take practice mode — loop a section, auto-retake, keep the best | 4 | 3 | 4 | 48 | Unblocked, cheap to build on shipped infra, strong daily-use value. |
| 4 | Panning heuristic upgrade with note-density/onset cues (non-ML lead/rhythm split) | 4 | 3 | 4 | 48 | Now unblocked (needed the BT-02 beat grid, which shipped). Improves an existing feature without touching ML — cheap experiment. |
| 5 | Evaluate GuideSep — “play 4 bars of the part you want” isolation UX | 3 | 4 | 4 | 48 | Explicitly scoped as a weekend evaluation of an existing checkpoint. Novel UX, near-zero cost to find out if it's viable. |
| 6 | GP-14 Multiple rig presets per song, cycled with one key | 4 | 4 | 3 | 48 | Fresh idea (logged today). Real gig-workflow win; main risk is the audio click on live preset switching, which is tunable. |
| 7 | V4-F5 MIDI foot controller | 4 | 4 | 3 | 48 | Closes the hands-free gap, pairs naturally with GP-14's footswitch-driven preset cycling. |
| 8 | Tone-suggestion engine (Option A) — match guitar stem against your 261 NAM captures | 4 | 4 | 3 | 48 | Great differentiator (you already have the NAM library) but blocked on confirming TONE3000 API terms — real external risk. |
| 9 | VD-07 Social export presets — one-click 9:16/1:1 crop, normalized H.264/AAC | 4 | 2 | 5 | 40 | “Pure ffmpeg presets over an existing file” per the spec — trivially easy, drives sharing/growth. |
| 10 | LAN mode — thin-client practice on any device | 4 | 5 | 2 | 40 | Novel — the Mac becomes a server, any browser device becomes a rig. Chosen explicitly over porting to Chromebook. Not yet scoped. |

# Strong Second Tier — score 24–36

| # | Enhancement | U | I | E | Score | Why |
| --- | --- | --- | --- | --- | --- | --- |
| 11 | NAM capture blend (dual-amp crossfade) | 3 | 4 | 3 | 36 | Cool, distinctive feature; unclear if it ever shipped from v3's “stretch” list — worth confirming/finishing. |
| 12 | V4-F3 Playlists/setlists | 4 | 2 | 4 | 32 | “Mostly Library UI + a JSON blob” — cheap, since projects/rig-attach already exist. |
| 13 | V4-F4 Practice log | 4 | 2 | 4 | 32 | Straightforward, and sets up Rate My Take's future progress-chart pairing. |
| 14 | V4-F1 Chord detection & chord lane | 5 | 3 | 2 | 30 | Explicitly “the #1 functional gap vs. Moises/Capo.” High value, but a genuinely complex build (beat-sync chroma + template matching). |
| 15 | Full custom lead/rhythm ML model (phased R&D plan) | 5 | 5 | 1 | 25 | Huge upside, well-planned (phase-gated, ~$200 through proof-of-concept), but weeks of work — only chase if #4/#5 above don't already solve it. |
| 16 | AI-assisted auto-EQ nudging (tone match Option B) | 3 | 4 | 2 | 24 | Natural next step after the tone-suggestion engine (#8) ships. |
| 17 | Artifact cleanup pass (V4-F6/BT-15) | 4 | 2 | 3 | 24 | Explicitly timeboxed to a week; raises quality ceiling for playback and Rate My Take's reference accuracy. |
| 18 | GP-12 Bounce live performance into normal export | 4 | 2 | 3 | 24 | Capture side already exists; needs one server endpoint reusing existing mix logic. |
| 19 | V4-F2 Looper pedal | 4 | 3 | 2 | 24 | Big, satisfying feature but genuinely complex (overdub/undo, beat sync). |

# Lower Priority — worth doing, not urgent

- Full neural tone transfer (Option C) — score 20 — explicitly “research territory,” park it.

- Automated split-quality scoring — score 18 — nice-to-have metric, not user-facing.

- MVSEP hosted separation API evaluation — score 18 — only matters for a cloud fallback to local Demucs/bs_roformer.

- Recording overlays (chord/title burn-in) — score 18 — blocked on chord detection landing first.

- Multi-take comping UI — score 18.

- GP-13 true measured latency meter — score 16 — mechanically easy but only meaningful with a real audio interface plugged in.

- BT-14 split-guitar re-validation — score 15 — trivially easy (no new code, re-run + update docs), just low glamour.

- Linux support — score 15 — “days” of work, backend already proven, worth it only if that audience matters.

- WebCodecs A/V muxing — score 12 — only needed if the current ffmpeg approach ever proves insufficient.

- Multi-track stem recording (vs. pre-mixed) — score 12 — niche.

- Per-track loudness normalization fix — score 9.

- Self-host fine-tuned BS-RoFormer — score 9 — only if the MVSEP/cloud dependency becomes unacceptable.

- BT-12 Gain automation, BT-18 Batch ops, XC-06 Windows parity — score 9 each — explicitly “deferred, not dead.”

- Parametric .nam support — score 6 — docs themselves say “likely punt.”

- Native macOS app — score 3 — superseded by the separate App Store plan; skip unless that plan reactivates it.

# Blocked until a prerequisite ships

Not independently scored — all depend on Rate My Take (#1) proving out first:

- Score history / progress charts

- Real-time scoring while playing (Rocksmith-style)

- Note-level pitch feedback (“you played F# not G”)

- Take-vs-take scoring (self-comparison, not just the record)

# Recommendation

Items #2–#5 are the real sweet spot — genuinely cheap, low-risk, and directly improve things already built. Knock those out before committing to Rate My Take's larger build.